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M1 Jct 39 Noise Barrier

Recent update form A-one+, working on behalf of Highways England.

“We are on programme with phase 1 of the four phases.  Having progressively laid the precast foundation blocks almost the full length of the J39 SB entry slip-road. We have commenced installation of the vertical posts which will support the fence infil panels and installation of the panels themselves are due to begin this week.
 
Work is due to commence on phase 2 on the NB exit slip next week which will run concurrently with phase 1 up until the Christmas break. The first priority within the phase 2 section being the installation of the temporary barrier to protect the workforce prior to vegetation clearance and ground preparation”.



